## Slide 1: Understanding the As Is and Should Be Environments

## Slide 2
Recall the steps to the methodology . . .
Measure & Monitor
Define
Problem
&
Determine
Needs
Document the
‘As Is’
Process
Determine the
‘Should Be’
Process
Identify &
Prioritize
‘Gaps’
Develop Action
Plans &
Communicate
Results

## Slide 3
Define Problem and Determine Needs . . .
Form focus groups to determine critical issues
Talk with management to understand strategies
Review past performance, competitive and marketplace factors
Perform a high-level diagnostic
Ensure your scope is manageable and focused
Understand critical success factors
Create a credible, talented team to execute the project

## Slide 4
Define Problem and Determine Needs . . .
Conduct a needs assessment to understand problem and clarify needs
Restate the problem and propose a ‘straw man’ approach to investigating the problem
Define the scope of the project
Prepare a detailed project plan
Create the team

## Slide 5
Conduct Needs Assessment
Gather information from stakeholders via interviews and discussions
Conduct a high level ‘diagnostic’
Define the problem in specific terms
Define requirements in specific terms
Define expectations in specific terms
Get an understanding about timing, costs, resources

## Slide 6
Define Problem and Determine Needs . . .
A good starting point is to diagnose potential opportunities by:
Identifying PEOPLE changes
Identifying PROCESS changes
Identifying TECHNOLOGY changes
Identifying CULTURE changes
Identifying EXTERNALITY shifts
Identifying MEASUREMENT changes

## Slide 7
Restate Problem/Propose Approach
After understanding the problem, restate it in your words back to your stakeholders:
  Your understanding of the problem
  Your understanding of the requirements
  Your understanding of the expectations
Draft a high-level approach to performance improvement
  How would you identify the root causes and process deficiencies?
  How would you determine what the desirable process looks like?
  What potential time frames can this be completed within?

## Slide 8
Define Project Scope
Lock down the boundaries that will be a formal part of the performance improvement initiative:
  What locations are included?
  What processes are included?
  What lines of business are included?
Agree on an acceptable time frame to complete this project.
Agree on an acceptable budget for this project.

## Slide 9
Prepare Project Plan
Prepare a detailed set of tasks:
  Major milestone – a significant project step
  Activities – the steps to accomplish the milestone
  Tasks – the steps to accomplish the task
Identify the accountable party responsible for each task
Identify the accountable party to review each completed task
Identify the elapsed time and actual time to complete each task
Identify appropriate communication points to stakeholders

## Slide 10
Performance Improvement Team
Project Sponsor
Process Owner
Facilitator
Team Member
·
Project initiator
·
Resource provider
·
Obstacle remover
·
Implementation
driver
·
Leader of process
under review
·
Source of information
·
Leads process
improvement effort
·
Benchmarking expert
·
Coordinator
·
Trainer
·
Facilitator
·
Provider of varying
functional/process
expertise
·
Provider of issues and
insights
·
Field visits
·
Data gatherer
e.g. Managing Director
Quality Director (the
project champion).
e.g. Billing Manager
Purchasing Director (the
Process Owner).
e.g. Team Leader,
External or Internal
Consultant.
e.g. Line Manager,
Process Staff.

## Slide 11
Keys to Success:
Define Problem and Determine Needs
Remove “hidden agendas” from the project
Understand everyone’s expectations
Empower the project team
Ensure there is a problem to solve, don’t do things without purpose
Divide large tasks into smaller ones to manage scope

## Slide 12
Document the ‘As Is’ Process
Understand inputs, activities and outputs to the existing process
Understand what was done in the past and why it did not work
Use consultative tools to help you map the process from beginning to end
Perform root cause analysis
Identify bottlenecks, redundancies, manual tasks and inefficiencies
Collect data to baseline existing performance and set future goals for improvement (historical data analysis)

## Slide 13
Tools to understand your process
Affinity diagrams
Cause and effect diagrams
Control charts
Gantt charts
Interfunctional process flowcharts
Issue trees
Matrix diagrams
Pareto charts
Process mapping
Process overview forms
Scatter diagrams
Staffing Profile/Activity analysis
Needs assessment
Historical data analysis

## Slide 14
Keys to success:
Document the ‘As Is’ Process
Devote less attention to unimportant areas
Understand your own process before researching what others are doing
Think about solving problems, be inquisitive and forward thinking
Talk with customers, suppliers, management, subordinates to get a full perspective
The “As Is” should define the process and identify specific areas that might be problematic

## Slide 15
Determine the ‘Should Be’ Process
Do secondary research to understand how others are doing something similar
Do primary research with organizations that can share best practices insights with your organization
Look for superior performance in areas where you identified weakness in your own process

## Slide 16
Secondary Research Techniques
Articles and Studies
Books
The Internet
Trade and Industry Associations
Online databases

## Slide 17
Primary Research Techniques
Internal benchmarking
External benchmarking
Consultants
Academics
Supplier/Customer research

## Slide 18
Data collection Techniques
Method
When to Use It
When Not to Use It
·
Personal Interview
·
Sensitive issues.
·
Build relationships.
·
Convey importance.
·
Questionnaire follow-up.
·
Issues requiring exhaustive research.
·
The number of people to interview is
numerous.
·
The person being interviewed may not be
the right person.
·
Telephone Interview
·
Large number of people to interview.
·
Lack time and budget for personal
interview.
·
People with whom you have had little
contact.
·
Important issues.
·
Complex issues.
·
When an impersonal approach is inappropriate.
·
With highly committed people.
·
One-on-one benchmarking.
·
Questionnaire
·
More quantitative questions.
·
Essay-type questions.
·
Obtain structured responses.
·
Needed preparation and research time.
·
Information is needed from many sources.
·
A structured building block for follow-up.
·
Lack significant time or resources.
·
Risk of misinterpreted data without proper
follow-up.
·
Overly complex issues may be
misunderstood.
·
Focus Group
·
To brainstorm ideas.
·
To gain consensus.
·
To foster innovation.
·
To document multiple opinions.
·
To do process mapping.
·
Lack flexibility in time (it can be logistically
difficult).
·
Lack required funds.
·
There is a lack of focus or structure.

## Slide 19
Keys to success:
Determine the ‘Should Be’Process
Think out of the box
Ensure research is accurate, reliable, relevant
Be willing to share information if you get information
Be prepared with specific issues and questions